The overall logic should be:

Define clearly → build the mobile experience with mock data → connect real app data → add backend intelligence → add notifications → test usefulness before expanding.

Expo is a React Native framework for building Android and iOS apps with file-based routing and native modules, Cursor supports persistent project rules/instructions, and Supabase gives you Postgres, Auth, RLS, and Edge Functions that fit this architecture well.

Phase 0 — Product definition and repo setup

Goal

Create a tight foundation so Cursor builds the right app, not a generic finance app.

Use these tools

- GitHub for the repo and version control

- Cursor for writing the initial docs and setting persistent project rules; Cursor supports Project, Team, and User Rules plus AGENTS.md-style guidance.

- Markdown docs in the repo as the source of truth

Create these files first

- docs/product-thesis.md

- docs/mvp-scope.md

- docs/design-principles.md

- docs/cursor-rules.md

- README.md

What to write in them

product-thesis.md

Keep your v2.1 thesis there.

mvp-scope.md

Include:

- watchlists

- event summaries

- daily digest

- selective alerts

- simple stock detail

- simple trend context

Exclude:

- trading

- broker integration

- social features

- advanced charts

- AI chat

- complex screeners

design-principles.md

State clearly:

- clarity over completeness

- plain language first

- minimal cognitive load

- calm mobile-first design

- no dense trading-terminal UI

cursor-rules.md

Put explicit implementation constraints there.

Prompt to send in Cursor

Read the docs folder and help me set up StockClarify correctly.

Context:
- StockClarify is a calm, mobile-first investment companion.
- The MVP focuses on watchlists, event summaries, daily digest, selective alerts, and simple stock detail.
- Do not build trading, brokerage integration, social features, or advanced charting in the first version.

Tasks:
1. Review the docs and suggest any contradictions or gaps.
2. Propose a clean React Native + Expo + TypeScript folder structure.
3. Write a short AGENTS.md or project rules file aligned with the docs.
4. Keep recommendations practical and MVP-focused.

Important things in this phase

- Do not start coding screens before the scope file is clear.

- Decide now what the app is not.

- Make Cursor read from repo docs instead of re-explaining the app in every prompt.

Phase 1 — Bootstrap the mobile app

Goal

Create the actual React Native project and navigation shell.

Use these tools

- Expo to create the project; Expo recommends create-expo-app, and Expo describes itself as a React Native framework for Android and iOS with file-based routing and native modules.

- React Native

- Expo Router

- TypeScript

- Cursor

What to do

- create the app with Expo

- enable TypeScript

- set up Expo Router

- create the base folder structure

- create placeholder tab screens

- define theme constants, spacing, typography, colors

Commands to run

npx create-expo-app@latest stockclarify
cd stockclarify
npx expo start

Expo’s current docs use npx create-expo-app@latest and npx expo start as the standard starting flow.

Prompt to send in Cursor

Set up the StockClarify app foundation.

Requirements:
- Expo + React Native + TypeScript
- Expo Router
- Create a clean folder structure with app, components, features, lib, store, docs
- Add tab screens for Today, Watchlist, Digest, Alerts, Settings
- Add placeholder stock detail and onboarding screens
- Create a basic theme file with calm colors and spacing
- Keep everything minimal and production-friendly
- Do not add business logic yet

Important things in this phase

- Keep the app shell boring and clean.

- Do not wire real data yet.

- Do not spend time on charts yet.

- Build for navigability and structure first.

Phase 2 — Mock the full app experience first

Goal

Validate the UX before building the data engine.

Use these tools

- Cursor

- Expo Go / local Expo dev flow for quick feedback; Expo’s standard development loop is npx expo start and previewing changes on device.

What to build with fake data

- onboarding

- Today screen

- Watchlist screen

- Stock detail screen

- Daily digest screen

- Alerts screen

- Settings screen

What to fake

- stock prices

- event summaries

- digest items

- trend data

- alert examples

Prompt to send in Cursor

Build the Watchlist screen for StockClarify using mocked data.

Requirements:
- React Native + TypeScript
- Show a scrollable list of watched stocks
- Each row shows ticker, company name, current price, daily % move, and one short status tag
- Tapping a row opens the stock detail screen
- Include an empty state if the watchlist is empty
- Visual style should feel calm, minimal, and mobile-first
- Do not add advanced charts or dense metrics

Prompt for the Today screen

Build the Today screen for StockClarify using mocked data.

Purpose:
This screen should answer: "What matters today for the stocks I follow?"

Include:
- top development card
- short digest preview
- biggest relevant move
- upcoming event preview

Keep it simple, scannable, and calm.
Do not create a trading dashboard.

Important things in this phase

- This phase is about information design, not infrastructure.

- Read every screen as if you were a user checking the app for 30 seconds.

- Remove anything that feels noisy or too “trader-like.”

Phase 3 — Set up Supabase core backend

Goal

Make the app real for users: auth, watchlists, preferences, persistence.

Use these tools

- Supabase Auth

- Supabase Postgres

- Supabase Row Level Security

- optionally Supabase Edge Functions

Supabase documents Auth, Postgres, Storage, Realtime, and Edge Functions as core platform features, and recommends combining Auth with Row Level Security for end-to-end user security. Supabase also notes that supabase-js is the recommended approach for most applications, and that the browser-safe anon key is used with RLS enabled while the service role key must never be used in the browser.

What to implement now

- sign up / sign in

- profile row

- watchlists

- watchlist stocks

- notification preferences

- device token table

- RLS policies

Prompt to send in Cursor

Set up the Supabase integration for StockClarify.

Requirements:
- Add Supabase client configuration for Expo
- Create typed service files for auth, profiles, watchlists, watchlist stocks, and notification preferences
- Use clear TypeScript types
- Keep user-specific data separated from market/event data
- Prepare for Row Level Security
- Do not use the service role key in the mobile app

Prompt for SQL schema generation

Generate Supabase SQL migrations for the StockClarify MVP.

Tables:
- profiles
- watchlists
- watchlist_stocks
- notification_preferences
- device_tokens
- stocks
- stock_events
- stock_price_snapshots
- daily_digests
- daily_digest_items

Also:
- add sensible indexes
- add created_at fields
- add foreign keys
- write basic Row Level Security policies so users can only access their own profiles, watchlists, preferences, digests, and device tokens

Important things in this phase

- Keep market tables and user tables conceptually separate.

- Use RLS from the beginning, not later. Supabase explicitly frames RLS as defense in depth and a key part of secure browser/client access.

- Do not put admin secrets into the app.

Phase 4 — Connect the mocked UI to real user data

Goal

Make the app feel real even before live market intelligence is added.

Use these tools

- Supabase client

- TanStack Query / React Query

- Zustand for local UI/session state

- Cursor

What to implement

- create watchlist

- add/remove stock manually

- save preferences

- load user’s watchlists

- load placeholder digest/event records from DB

- persist onboarding completion

Prompt to send in Cursor

Connect the Watchlist and Settings screens to real Supabase data.

Requirements:
- Use React Query for server data fetching and caching
- Use typed hooks inside feature folders
- Support loading, error, empty, and success states
- Keep the UX simple and calm
- Avoid overengineering

Important things in this phase

- You still do not need live market data yet.

- You can seed stocks, stock_events, and daily_digests manually for testing.

- The win here is proving the app flow, not the intelligence engine.

Phase 5 — Build the worker service for market/event processing

Goal

Create the backend engine that the app depends on.

Use these tools

- Node.js + TypeScript worker service

- Supabase as the system of record

- one market data provider only to start

- scheduled jobs / cron

What this worker should do

- fetch market/event data

- normalize data into internal event shapes

- write raw/processed records to Supabase

- later trigger summaries and digests

Prompt to send in Cursor

Create a worker service for StockClarify in Node.js + TypeScript.

Requirements:
- Separate this from the mobile app
- Include folders for jobs, services, db, and types
- Create a marketDataService interface so data providers can be swapped later
- Start with one provider integration only
- Write processed event records into Supabase
- Keep the architecture simple and testable

Important things in this phase

- The phone app should not do data ingestion.

- Do not support multiple providers yet.

- Normalize external events into your own schema before saving them.

Phase 6 — Add the StockClarify intelligence layer

Goal

Turn raw events into useful StockClarify summaries.

Use these tools

- worker service

- rules-based importance scoring

- LLM or summarization layer after scoring

- Supabase storage/tables for results

What to implement

For each event:

- classify event type

- assign importance score

- generate short title

- generate summary

- generate “why it matters”

- optionally generate recent historical context

- store the result in stock_events

Prompt to send in Cursor

Implement the first StockClarify event intelligence pipeline.

For each raw stock event:
1. classify the event type
2. assign an importance score
3. generate a plain-language title
4. generate a short summary
5. generate a short "why it matters" explanation
6. save the processed event to Supabase

Guidelines:
- Start with deterministic scoring rules before adding complex AI logic
- Use plain language for non-professional investors
- Keep summaries concise
- Avoid predictive or investment-advice language

Important things in this phase

- Rank first, summarize second.

- Do not let the app summarize on-device.

- Keep wording informative, not advisory.

Phase 7 — Build the daily digest

Goal

Create the key habit-forming feature from the thesis.

Use these tools

- worker scheduler

- Supabase digest tables

- Cursor for the digest screen and loading states

What to implement

- per-user digest generation

- pull top relevant events from watchlist

- rank them

- generate digest summary

- save digest and digest items

- display in app

Prompt to send in Cursor

Implement the StockClarify daily digest pipeline.

Requirements:
- For each user, fetch the stocks in their watchlists
- Find relevant processed events from the last 24 hours
- Rank the top items by importance and relevance
- Generate a short digest summary
- Save the digest in daily_digests and daily_digest_items
- Keep the logic simple and explainable

Prompt for the app side

Connect the Daily Digest screen to real Supabase data.

Requirements:
- Show the latest digest for the signed-in user
- Group items into clear sections
- Support loading, empty, and error states
- The screen should feel like a calm morning briefing, not a news feed

Important things in this phase

- Keep digest length intentionally short.

- This is one of the strongest validation points for the thesis.

Phase 8 — Add push notifications

Goal

Make the app proactive.

Use these tools

- expo-notifications

- Expo development builds

- EAS Build

- Supabase device_tokens

- worker notification job

Expo documents expo-notifications for local and push notifications, notes that push flows route through APNs/FCM, and explains that for full native capability you move from Expo Go to a development build. EAS Build creates ready-to-submit binaries for the App Store and Google Play.

What to implement

- notification permissions

- collect Expo push token

- save token to Supabase

- user alert preferences

- worker decides when to send

- send only selected high-signal alerts

Prompt to send in Cursor

Add push notification support to StockClarify.

Requirements:
- Use expo-notifications
- Ask for notification permissions in a clean way
- Store the Expo push token in Supabase
- Respect user notification preferences
- Prepare the app for a worker-based notification sender
- Do not send notifications from the client app itself

Important things in this phase

- Push is not fully testable in plain Expo Go for all cases; Expo’s current docs recommend development builds when native customization is needed.

- Start with only a few notification types:

  - digest ready

  - major price move

  - earnings release

  - high-importance company event

Phase 9 — Internal beta and usefulness testing

Goal

Test whether StockClarify is actually helpful, not just functional.

Use these tools

- EAS Build for installable builds

- TestFlight

- Google Play internal testing

- Supabase logs / analytics tables

EAS Build is designed to create ready-to-submit binaries for the Apple App Store and Google Play.

What to test

- do users understand summaries quickly?

- do they trust the digest?

- are alerts too frequent?

- does the Today screen surface the right things?

- does the product feel calmer than existing alternatives?

Prompt to send in Cursor

Help me prepare StockClarify for internal beta testing.

Tasks:
- review loading, empty, and error states
- review text length and readability across all major screens
- identify noisy UI elements that reduce clarity
- create a small in-app feedback flow
- suggest lightweight analytics events for the MVP

Important things in this phase

- Do not add new major features before beta.

- Improve clarity, prioritization, and relevance first.

Phase 10 — Phase 2 expansion only after validation

Goal

Expand carefully after the MVP proves itself.

Add later

- portfolio-aware prioritization

- email digest

- improved event categorization

- richer historical context

- optional web dashboard

- eventually brokerage integration

Do not add too early

- trading execution

- social features

- advanced technical indicators

- AI assistant chat

- complex portfolio analytics

Suggested order of prompts inside Cursor

Use this order, one prompt at a time:

- Repo rules + folder structure

- Expo app shell

- Mocked Today screen

- Mocked Watchlist screen

- Mocked Stock detail

- Mocked Digest screen

- Supabase integration

- Supabase migrations + RLS

- Connect watchlists

- Worker service skeleton

- Event ingestion

- Event scoring + summaries

- Digest generation

- Push notifications

- Beta hardening

That sequence is the safest way to keep Cursor productive and prevent architectural drift.

Most important guardrails

Keep these visible in cursor-rules.md:

- StockClarify is a calm, mobile-first investment companion

- The MVP focuses on watchlists, summaries, digest, alerts

- Prefer clarity over completeness

- Prefer plain language over finance jargon

- Avoid trader-terminal UI

- Do not add trading or broker flows in MVP

- Keep TypeScript types explicit

- Prefer simple, maintainable architecture

- Backend intelligence lives in the worker, not the mobile app